ESPORTSFORGE

Master Build Prompt — Complete Gap Resolution

All Gaps  |  All Incomplete Features  |  All Missing Pages  |  Real AI Backend  |  Business Layer

Green Companies LLC — EsportsForge v6.0

INSTRUCTIONS: Execute phases in order. Complete each phase fully before starting the next.

# Master Build Overview

This prompt covers every gap, incomplete feature, missing page, and business layer requirement identified across the full EsportsForge audit. Execute phases in strict order. Use git worktrees for parallel work within a phase. Always commit after each major feature.

| Phase | Focus | Scope | Priority |
| --- | --- | --- | --- |
| A | Missing pages + UI gaps | TournaOps, SimLab, ForgeVault, Pre-Game War Room, ForgeCore Chat, Daily Forge, Onboarding, Notifications | Build first |
| B | Settings completion | Identity Engine, PlayerTwin Viewer, Privacy Trust Layer, Subscription billing, ProgressionOS prefs, TiltGuard config | Build second |
| C | Page enhancements | All prompts from Dashboard, Gameplan, Opponents, Drills, Analytics audits not yet implemented | Build third |
| D | Real AI backend | Replace all mock data with Claude API calls, ForgeData Fabric database, LoopAI, PlayerTwin real learning | Build fourth |
| E | Business layer | Real auth, monetization, legal pages, production build, error states, loading states, performance | Build last |

# PHASE A — Missing Pages & New Features

These are complete pages and features that do not exist anywhere in the current build. Build each one end-to-end before moving to the next.

## A1 — TournaOps: Tournament Operations Console

A complete page that is referenced throughout the platform but has never been built. Critical for competitive players.

CREATE: app/(dashboard)/tournament/page.tsx

ADD to sidebar navigation between Analytics and Settings: "Tournament" with trophy icon

Page sections to build

HEADER: Active tournament name, bracket position, current record, next opponent, countdown timer to next match

OPPONENT QUEUE: Ordered list of all potential matchup opponents with their archetypes and prep status indicators

BRACKET VIEWER: Visual single/double elimination bracket — highlight current position in green

WARMUP CHECKLIST: Pre-tournament checklist — schemes reviewed, drills completed, mental state logged, kill sheet ready

BETWEEN-ROUND RESET SCRIPT: Structured mental reset protocol for the 5 minutes between tournament matches

MEMORY CARDS: Quick-reference cards showing last 3 things each opponent showed in their most recent games

FAST NOTE ENTRY: Text area for rapid notes during bracket runs — timestamps automatically added

CURRENT GAMEPLAN: The active tournament gameplan (15 plays max) with one-click access to kill sheet

CLOCK SECTION: ClockAI 2-minute drill decision tree and end-game scenario quick reference

SESSION HEALTH: TiltGuard status, fatigue level, Predictive Fatigue Model recommended break timing

FAILSAFE MODE TOGGLE: One-click switch to offline cached mode if internet drops during tournament

BRANCH: ai-feature/tournaops-page

COMMIT: "feat(tournament): build complete TournaOps tournament operations console"

## A2 — SimLab: Scenario Simulation Sandbox

Multiple pages link to /drills/simlab but the page does not exist. Build it now.

CREATE: app/(dashboard)/drills/simlab/page.tsx

ADD tab to Drills page navigation: [Drill Queue] [SimLab]

SimLab sections to build

SCENARIO SELECTOR: Grid of pre-built scenarios — 3rd & Medium, 2-Minute Drill, Red Zone, Backed-Up Offense, 4th & Short, Protecting a Lead, Down by 7 Late, Defending Bunch/Trips

CUSTOM SCENARIO BUILDER: Player can define any game state — score, time, down, distance, field position, opponent tendency

OPPONENT SELECTOR: Pull from existing opponents list or use an archetype template

SIMULATION DISPLAY: Shows the scenario context, ForgeCore recommended answer, confidence score, and evidence from ProofAI

DECISION TREE VIEW: Visual tree showing — if opponent does X, call Y. If they adjust to Z, counter with W

REP TRACKER: Run the same scenario multiple times — tracks decision accuracy and speed across reps

DYNAMIC CALIBRATION: Difficulty auto-adjusts based on rep performance — keeps scenarios at player ceiling + 1

TITLE FILTER: SimLab adapts to active title — football scenarios for Madden/CFB, grappling scenarios for UFC 5, zone scenarios for Fortnite/Warzone

LAUNCH FROM GAMEPLAN: When navigating from Gameplan "Simulate" button, pre-load that specific play and current opponent

RESULTS PANEL: After each scenario rep — what was recommended, what player chose, outcome probability, LoopAI update

BRANCH: ai-feature/simlab-page

COMMIT: "feat(drills): build SimLab scenario simulation sandbox page"

## A3 — ForgeVault: Searchable Knowledge Base

Blueprint specifies ForgeVault as a searchable database of every lesson, counter, and kill sheet ever generated. Build it.

CREATE: app/(dashboard)/vault/page.tsx

ADD to sidebar: "Vault" with archive/book icon, below Opponents

ForgeVault sections to build

SEARCH BAR: Full-text search across all stored intelligence — prominent, always focused on load

SEARCH FILTERS: By category (Coverage Counter, Kill Sheet, Loss Pattern, Meta Counter, Drill Result, Gameplan), by opponent, by date range, by title, by patch version

QUICK SEARCHES: Pre-built queries player can tap — "Cover 3 counters", "vs Blitz Heavy", "Red zone plays", "Last week losses"

RESULTS DISPLAY: Card grid showing matching entries — each card shows category, date, title, snippet, and confidence score

ENTRY DETAIL VIEW: Full entry with complete content, related entries, and link to source (opponent profile, gameplan, drill session)

EXAMPLE QUERIES displayed as pills below search: "Show every time Cover 3 Match beat my flood" ¦ "Best answer vs spinner last 30 days" ¦ "All red zone losses this month"

RECENT ENTRIES: Default view shows last 10 entries added across all categories

SAVE & PIN: Player can pin important entries for quick access — pinned entries shown at top

AUTO-POPULATION: Every gameplan generated, every opponent scouted, every FilmAI breakdown, every drill completed automatically adds entries to the Vault

BRANCH: ai-feature/forgevault-page

COMMIT: "feat(vault): build ForgeVault searchable knowledge base"

## A4 — Pre-Game War Room: Full Pre-Match Briefing

A focused mode that activates in the 5 minutes before any match. Pulls everything together in one screen.

CREATE: components/warroom/PreGameWarRoom.tsx

ADD: "War Room" button on Dashboard active session widget and on each Opponent card "Prep Now" button

ROUTE: /war-room?opponent=[id] — opens as full-screen focused mode

War Room sections to build

OPPONENT HEADER: Gamertag, archetype badge, your win rate vs them (with trend), last seen, dossier depth indicator

KILL SHEET: Top 5 plays proven to beat this opponent — condensed, one-tap to view full details

FORGECORE OPENING RECOMMENDATION: The single recommended opening play call with confidence score and "why"

TENDENCIES SUMMARY: Top 3 opponent tendencies in pill format — quick scan, high density

TILTGUARD STATUS: Current readiness score, mood indicator from last check-in, fatigue level

META ALERT: Any current week meta weapon or counter relevant to this matchup

MENTAL RESET: One-tap access to between-round reset script if player needs to reset before entering

TIMER: Countdown showing how long until match starts (player sets this)

MINIMIZE BUTTON: Collapses to a floating widget so player can keep it visible while in-game menus

EXIT TO GAME: Large prominent button — "Ready. Enter the game." Logs session start.

BRANCH: ai-feature/pre-game-war-room

COMMIT: "feat(warroom): build pre-game war room focused briefing mode"

## A5 — ForgeCore Chat: Talk to Your AI Directly

A persistent chat interface powered by the Anthropic Claude API. Players ask ForgeCore anything in plain language.

CREATE: components/chat/ForgeCoreChat.tsx

ADD: Floating chat button (bottom-right, every page) — chat icon with "Ask ForgeCore" label

ForgeCore Chat implementation

FLOATING BUTTON: Fixed bottom-right position — green chat icon. Shows unread count badge if ForgeCore has a proactive message.

CHAT PANEL: Opens as a slide-up panel from the bottom-right, 400px wide, 600px tall. Does not cover main content fully.

CONTEXT AWARENESS: Chat always knows the current page and active title. "Generate gameplan" knows you are on the Gameplan page.

CLAUDE API INTEGRATION: Use Anthropic Claude API (claude-sonnet-4-20250514) with a system prompt that includes: active title, current ImpactRank priorities, recent recommendations, opponent context if on Opponents page.

EXAMPLE QUERIES shown as quick-tap pills on first open: "What should I run against Cover 3?" ¦ "Why did I lose that series?" ¦ "Build me a gameplan for tonight" ¦ "What is my biggest weakness right now?"

AGENT ROUTING: ForgeCore Chat routes questions to the appropriate agent — scheme questions to GameplanAI, drill questions to DrillBot, opponent questions to ScoutBot.

ACTION OUTPUTS: Chat responses can include action buttons — "View Kill Sheet", "Start This Drill", "Go to Gameplan", "Add to Vault".

CONVERSATION HISTORY: Persists within the session. Clears on new session start.

VOICE INPUT: Mic button in chat input — VoiceForge transcribes speech to text for the query.

INTEGRITY MODE AWARE: In Tournament mode, chat shows only tournament-safe recommendations.

Claude API system prompt structure

Role: You are ForgeCore, the master AI orchestrator for EsportsForge competitive gaming platform.

Active title: {activeTitle.name}

Player ImpactRank priorities: {priorities[0..2]}

Recent recommendations: {lastThreeRecommendations}

Current page context: {currentPage}

Active opponent (if any): {activeOpponent}

Integrity mode: {integrityMode}

Always give ONE decisive recommendation. Never hedge. Be a war room advisor, not a coach.

Keep responses under 150 words unless a detailed breakdown is explicitly requested.

BRANCH: ai-feature/forgecore-chat

COMMIT: "feat(chat): build ForgeCore chat interface with Claude API integration"

## A6 — Daily Forge: Daily Mission System

A daily mission card that builds the habit of consistent improvement. Delivered every day, takes 15-20 minutes.

ADD to Dashboard page: "Daily Forge" card between ImpactRank section and stat cards

CREATE: components/dailyforge/DailyForgeCard.tsx

Daily Forge card structure

HEADER: "Daily Forge — [Date]" with a fire streak icon showing consecutive days completed

TODAY'S DRILL: One specific drill from DrillBot — title, IR score, estimated time (e.g. "Pre-Snap Reads — IR 9.2 — 12 min")

TODAY'S FOCUS: One gameplan concept to concentrate on in ranked play today (from GameplanAI)

TODAY'S MENTAL CUE: One TiltGuard tip or mental performance focus point

TODAY'S META TIP: One MetaBot alert — what is strong or getting countered this week

COMPLETION TRACKING: Four checkboxes — one per component. Check off as completed.

STREAK COUNTER: "Day 7 streak" with calendar dots for the last 14 days showing completion

COMPLETE ALL BUTTON: When all 4 checked — green completion state with LoopAI "Daily Forge complete — PlayerTwin updated"

GENERATE NEW: If player does not like today's drill, one-tap to regenerate with ImpactRank reorder

BRANCH: ai-feature/daily-forge

COMMIT: "feat(dashboard): add Daily Forge daily mission card with streak tracking"

## A7 — Onboarding Flow: First-Time User Experience

No new user should land on the dashboard cold. Build a complete onboarding flow.

CREATE: app/onboarding/page.tsx

TRIGGER: After first login, check localStorage — if "onboarding_complete" is not set, redirect to /onboarding

Onboarding steps to build

STEP 1 — Welcome (30 seconds): Full-screen welcome with EsportsForge mission. "Built to Win. Not to Coach." Two buttons: [Get Started] [I know what I'm doing — skip]

STEP 2 — Pick your title (60 seconds): Which game do you play competitively? Card selector showing all 11 titles. Multi-select allowed. Sets active title and unlocks relevant agents.

STEP 3 — Identity setup (90 seconds): Core Identity Engine questions — play style, risk tolerance, defensive philosophy. Uses card selectors matching the Settings Identity tab design.

STEP 4 — Input type (30 seconds): Controller, Keyboard & Mouse, or Fight Stick. Sets InputLab baseline.

STEP 5 — First opponent (60 seconds): Enter the gamertag of the opponent you face most often. ScoutBot begins building their dossier. "We'll have their profile ready before your next game."

STEP 6 — Platform tour (2 minutes): Guided overlay pointing to Dashboard, Gameplan, Opponents, Drills, and the ForgeCore Chat button. One key feature highlighted per page.

STEP 7 — Launch: "Your PlayerTwin is being built. Your first gameplan is ready. Let's win." [Go to Dashboard] button. Sets onboarding_complete in localStorage and triggers first ImpactRank calculation.

BRANCH: ai-feature/onboarding-flow

COMMIT: "feat(onboarding): build complete first-time user onboarding flow"

## A8 — Notification Center: Expand the Bell Icon

The bell shows a badge count but likely shows a generic list. Build a real actionable notification system.

UPDATE: The bell icon click handler to open a structured notification panel

CREATE: components/notifications/NotificationCenter.tsx

Notification types to implement

IMPACTRANK UPDATE: "Your #1 priority has changed — Coverage Read Speed replaced by Red Zone Efficiency after last game" — [View Priority]

META WEAPON ALERT: "MetaBot: This week's weapon — PA Crossers from Gun Trips TE is hitting 91% across the platform" — [Add to Gameplan]

OPPONENT SCOUTED: "ScoutBot: xXDragonSlayerXx dossier updated after your last match — new tendency detected" — [View Dossier]

LOOPAI UPDATE: "LoopAI: Your PlayerTwin updated after last session — Coverage Read baseline raised to 68" — [View PlayerTwin]

TOURNAMENT REMINDER: "Weekend Warrior Cup #14 starts in 2 hours — your gameplan is ready" — [Open War Room]

TILTGUARD ALERT: "TiltGuard: 3 consecutive losses detected — consider a break before your next session" — [View Mental Stats]

FILMROOM COMPLETE: "FilmAI: Your replay analysis is complete — 3 priority fixes identified" — [View Breakdown]

DRILL STREAK: "7-day drill streak! Your read speed improved 12 points this week" — [View Progress]

RIVAL UPDATE: "BlitzMaster99 just played 2 games — their dossier updated with new blitz patterns" — [View Rival]

VOICEFORGE TIP: "VoiceForge: Say 'Read briefing' before your next match for a hands-free pregame brief"

Each notification is actionable — tapping navigates directly to the relevant page.

MARK ALL READ button, individual dismiss, and notification preferences in Settings > Notifications.

BRANCH: ai-feature/notification-center

COMMIT: "feat(notifications): build real actionable notification center with agent dispatch"

# PHASE B — Settings Page Completion

The Settings page is the most incomplete in the app. Every tab needs content. Build all missing sections now.

## B1 — Identity Engine Tab (CRITICAL — Missing entirely)

The Identity Engine feeds every AI agent on the platform. Without this tab, all recommendations are generic. This is the highest-priority Settings addition.

ADD tab: "Identity" — insert between Profile and Game Settings tabs

CREATE: components/settings/IdentityTab.tsx

Identity tab content to build

SECTION: Play Style — "Offensive Identity" — 4 card selectors: Explosive (spread, deep shots, RPO) ¦ Clock Control (run-heavy, possession) ¦ Balanced (multi-dimensional) ¦ Meta-Adaptive (run what is broken)

SECTION: Play Style — "Defensive Philosophy" — 3 card selectors: Pressure (aggressive, user rush) ¦ Coverage Shell (disguise, zone manipulation) ¦ Bend Don't Break (protect end zone)

SECTION: Risk Profile — "Risk Tolerance" slider 1-10 with labels: 1-3 Conservative ¦ 4-6 Calculated ¦ 7-10 Aggressive. Sub-text: "Affects 4th down decisions, deep shot frequency, blitz usage."

SECTION: Risk Profile — "4th Down Tendency" slider 1-10: Always Kick → Always Go For It

SECTION: Risk Profile — "Aggression After Lead" slider: Conservative hold → Keep attacking

SECTION: Pace — "Preferred Pace" 3 options: Fast (no-huddle) ¦ Standard ¦ Deliberate (clock management)

SECTION: Comfort Zone — multi-select tag chips: [Run Game] [Deep Ball] [RPO] [Screen Game] [Red Zone] [Clutch Closer] [Comeback King] [Conservative Leader]

SECTION: Agent Preferences — "How direct should ForgeCore be?" 3 options: One answer only ¦ Recommendation + alternative ¦ Full analysis

SECTION: Agent Preferences — "Recommendation frequency" Low ¦ Standard ¦ High

SAVE ACTION: Saving triggers background PlayerTwin recalibration — show toast "Identity saved — PlayerTwin recalibrating"

## B2 — PlayerTwin Viewer Tab

Players need to see what their twin knows. Transparency builds trust in the platform.

ADD tab: "PlayerTwin" — insert after Identity tab

CREATE: components/settings/PlayerTwinTab.tsx

PlayerTwin tab content to build

TWIN PROFILE CARD: Visual profile showing — Tendency Profile (top 3 detected favorite concepts), Panic Pattern (situations that trigger suboptimal decisions), Execution Ceiling per situation (normal vs. pressure), Coverage Recognition accuracy by shell type

EACH TENDENCY: Show detected value + confidence percentage. Muted/italic if confidence < 60%.

TWIN ACCURACY METER: How accurately the twin currently models player behavior. "Games used: 42 ¦ Last updated: 2h ago"

MANUAL CORRECTIONS: List of detected tendencies with [Correct] and [Wrong] buttons. Wrong inferences flagged and LoopAI reweights.

TWIN CONTROLS: [Recalibrate Twin] triggers fresh analysis of last 20 games ¦ [Reset Twin] clears all data with warning confirmation dialog

EVOLUTION CHART: Small line chart showing twin accuracy over the last 30 days — growing trust over time

## B3 — Privacy Tab: Trust Layer Controls

Privacy tab content to build

SECTION: Community Intelligence — Toggle: "Contribute anonymized performance data to MetaBot/ArchetypeAI" (default ON) ¦ Toggle: "Include replay patterns in community database" (default OFF — explicit opt-in) ¦ Toggle: "Share scouting reports with my team" (Team tier only)

SECTION: Data Retention — Session history: 30d / 90d / 1yr / Forever ¦ Opponent data: Keep until deleted / Auto-expire 90d ¦ [Download My Data] button ¦ [Delete My Account] with confirmation

SECTION: Visibility — Toggle: "Allow opponents I scouted to see my profile view" (OFF) ¦ Toggle: "Show gamertag in community leaderboards" (ON)

GDPR COMPLIANCE: Link to Privacy Policy and Terms of Service (to be built in Phase E)

## B4 — Subscription Tab: Full Monetization UI

Subscription tab content to build

CURRENT PLAN CARD: Plan name, price, billing date, next renewal. Feature list with green checkmarks for active features and gray locks for locked features.

UPGRADE CARDS: Side-by-side — Elite Tier ($49.99/mo): All 11 titles + Tournament Ops + TournaOps + VoiceForge + ForgeVault + full ImpactRank. Team Tier ($149.99/mo): Everything Elite + Coach Portal + War Room + SquadOps + 6 seats.

EACH UPGRADE CARD: Show top 3 most compelling unlocks the player is currently missing. [Upgrade] CTA button.

BILLING SECTION: Payment method (masked), [Update Payment Method], last 3 invoices with download links.

CANCEL FLOW: [Cancel Subscription] → retention offer modal → confirmation.

LOCKED TITLE UPGRADE MODAL: When player clicks a locked title in switcher — show upgrade modal with that title featured, what it unlocks, and upgrade CTA.

## B5 — TiltGuard & ProgressionOS Preferences

TiltGuard settings to add in Game Settings tab

Check-in prompt: Every session ¦ First session of day ¦ Off

Intervention sensitivity: Aggressive (early intervention) ¦ Standard ¦ Minimal (rarely)

Mood options: All 5 options ¦ Simplified (3 options)

Show warnings during: Drills ¦ Ranked ¦ Both ¦ Neither

Session end reflection prompt: On ¦ Off

ProgressionOS settings to add in Game Settings tab

Progression pace: Aggressive (add content quickly) ¦ Standard ¦ Steady (master before advancing)

Focus area: Auto (ImpactRank decides) ¦ Offense ¦ Defense ¦ Mechanical ¦ Mental

Allow ProgressionOS to throttle new installs: On (recommended) ¦ Off

Mastery threshold before advancing: Conservative (90%) ¦ Standard (75%) ¦ Aggressive (60%)

BRANCH: ai-feature/settings-completion

COMMIT: "feat(settings): complete Identity Engine tab, PlayerTwin viewer, Privacy Trust Layer, Subscription billing, TiltGuard config, ProgressionOS preferences"

# PHASE C — Page Enhancements (All Audit Gaps)

All enhancements identified in the page-by-page audits that have not been implemented yet. Reference the full audit prompts issued earlier in the build for complete specifications.

| Page | Enhancement | Agent | Status |
| --- | --- | --- | --- |
| Dashboard | TransferAI lab-to-live gap widget | TransferAI | Not built |
| Dashboard | LoopAI last game debrief card | LoopAI + FilmAI | Not built |
| Dashboard | BenchmarkAI percentile panel (5 metrics) | BenchmarkAI | Not built |
| Dashboard | ProofAI evidence layer on recommendations | ProofAI + ConfidenceAI | Not built |
| Dashboard | ImpactRank priority stack #2 and #3 collapsed | ImpactRank AI | Partial |
| Gameplan | PlayerTwin execution gate badge per play | PlayerTwin + TransferAI | Not built |
| Gameplan | ProofAI evidence panel per play | ProofAI | Not built |
| Gameplan | SimLab "Test This Play" button | SimLab AI | Not built |
| Gameplan | First-15 Script View tab | InstallAI + GameplanAI | Not built |
| Gameplan | Three-layer call structure (Base → Bagged → Adjust) | InstallAI | Not built |
| Gameplan | ImpactRank score alongside confidence per play | ImpactRank AI | Not built |
| Gameplan | Opponent tendency panel in header | ScoutBot + ArchetypeAI | Not built |
| Gameplan | Anti-blitz package health indicator | InstallAI | Not built |
| Gameplan | MetaVersion expiry risk warning per play | MetaVersion Engine | Not built |
| Gameplan | ProgressionOS mastery badge per play | ProgressionOS + TransferAI | Not built |
| Opponents | Kill Sheet quick-access on each card | ScoutBot + Kill Sheet | Not built |
| Opponents | Opponent Prediction Engine situational tendencies | Prediction Engine | Not built |
| Opponents | Behavioral Signal feed per opponent | Behavioral Signal Agent | Not built |
| Opponents | ConfidenceAI score on all tendency data | ConfidenceAI | Not built |
| Opponents | Rival dossier depth indicator | Rival Intelligence | Not built |
| Opponents | ArchetypeAI counter package (clickable badges) | ArchetypeAI + InstallAI | Not built |
| Opponents | Win rate trend (not static %) with sparkline | Win/Loss Pattern Engine | Not built |
| Opponents | Full dossier page per opponent /opponents/[id] | ScoutBot + all | Not built |
| Opponents | Recency decay warning on stale scouting data | Truth Engine | Not built |
| Opponents | Threat level sort option | ImpactRank + ScoutBot | Not built |
| Drills | TransferAI competition readiness panel | TransferAI | Not built |
| Drills | LoopAI post-drill debrief modal | LoopAI + DrillBot | Not built |
| Drills | DrillBot "Why this drill" explanation section | DrillBot + ProofAI | Not built |
| Drills | ProgressionOS mastery status dot per drill | ProgressionOS | Not built |
| Drills | Drill streak and consistency tracker | DrillBot + Narrative | Not built |
| Analytics | BenchmarkAI percentile section | BenchmarkAI | Not built |
| Analytics | TransferAI lab-to-live gap chart | TransferAI | Not built |
| Analytics | ImpactRank ROI tracker (before/after fixes) | ImpactRank + LoopAI | Not built |
| Analytics | Win condition situational breakdown (6 situations) | ClockAI + Win/Loss | Not built |
| Analytics | PlayerTwin evolution chart | PlayerTwin AI | Not built |
| Analytics | Predictive fatigue analytics section | Fatigue Model | Not built |
| Analytics | Session history LoopAI fields (rec followed, outcome) | LoopAI + TiltGuard | Not built |
| Analytics | Analytics filters bar (mode, archetype, date range) | All agents | Not built |
| Analytics | Export and share (PDF, CSV, shareable link) | Analyst Mode | Not built |

EXECUTION RULE: Build each enhancement end-to-end before moving to the next. Do not partially implement multiple enhancements simultaneously.

BRANCH: ai-feature/page-enhancements-batch-[N] — use sequential batch numbers

COMMIT per enhancement: "feat([page]): add [feature name] — [agent responsible]"

# PHASE D — Real AI Backend (Replace All Mock Data)

CRITICAL: This is the most important engineering phase. Every intelligence feature on the platform currently uses static mock data. This phase replaces all of it with real Anthropic Claude API calls and a real database.

## D1 — Database Schema: ForgeData Fabric

Build the real PostgreSQL database. This must be done before any other Phase D work.

Database tables to create (Prisma schema)

users: id, email, username, displayName, tier, createdAt, lastActiveAt

player_twins: userId, titleId, tendencies (JSON), executionCeiling (JSON), panicPatterns (JSON), coverageAccuracy (JSON), accuracy, lastUpdated

identity_profiles: userId, offensiveIdentity, defensivePhilosophy, riskTolerance, pacePreference, comfortZones (array), agentDirectness, updatedAt

sessions: id, userId, titleId, mode, opponentId, score, duration, winRate, tiltGuardStatus, fatigueLevel, recommendationFollowed, loopAIOutcome, createdAt

gameplans: id, userId, titleId, opponentId, plays (JSON), killSheet (JSON), metaVersion, createdAt, status

opponents: id, userId, gamertag, titleId, archetype, rivalTier, gamesPlayed, tendencies (JSON), behavioralSignals (JSON), lastSeen, dossierDepth

drills: id, userId, titleId, drillType, reps, successRate, masteryLevel, transferRate, lastCompleted

priorities: id, userId, titleId, rank, name, category, winRateDamage, expectedLift, impactScore, confidence, createdAt

recommendations: id, userId, titleId, agentName, text, confidence, evidence (JSON), followed, outcome, createdAt

vault_entries: id, userId, titleId, category, content (text), tags (array), confidence, sourceType, sourceId, createdAt

replay_analyses: id, userId, titleId, videoUrl, status, breakdown (JSON), priorityFixes (JSON), completedAt

notifications: id, userId, type, title, body, actionUrl, read, createdAt

RUN: npx prisma migrate dev --name init-forgdata-fabric

SEED: Create seed file with mock data to test all agents before real data flows in

## D2 — Claude API Integration: ForgeCore Orchestrator

The master AI layer. Every recommendation in the platform flows through ForgeCore.

CREATE: lib/ai/forgecore.ts

ForgeCore API implementation

MODEL: Always use claude-sonnet-4-20250514. Max tokens: 1000.

SYSTEM PROMPT: Load from lib/ai/prompts/forgecore-system.ts — includes role definition, active title context, player identity, current priorities, integrity mode.

ENDPOINT: POST /api/ai/forgecore — accepts { query, context, agentHint } — returns { recommendation, confidence, evidence, agent, action }

STREAMING: Use streaming for longer responses (gameplan generation, film breakdown) — use standard completion for short recommendations.

CACHING: Cache agent outputs in Redis for 5 minutes — same context + same query = cached response.

ERROR HANDLING: If Claude API fails, fall back to last cached recommendation with "Cached recommendation — AI temporarily unavailable" label.

RATE LIMITING: 100 requests per hour per user — enforce with Redis counter.

## D3 — Replace Mock Data: All AI Agents

| Agent | API Endpoint to Build | Input | Output |
| --- | --- | --- | --- |
| ImpactRank AI | POST /api/ai/impactrank | sessionHistory, weaknesses, titleId | Ranked priority list with scores |
| GameplanAI | POST /api/ai/gameplan | opponentId, playerIdentity, titleId | 10-play gameplan with evidence |
| ScoutBot | POST /api/ai/scout | gamertag, titleId, sessionHistory | Opponent dossier + kill sheet |
| DrillBot | POST /api/ai/drillbot | weaknesses, masteryLevels, titleId | Prioritized drill queue |
| AdaptAI | POST /api/ai/adapt | whatHappened, opponentHistory, gameState | Single adjustment recommendation |
| MetaBot | POST /api/ai/meta | titleId, patchVersion, communityData | Meta ratings + weekly weapon |
| TiltGuard | POST /api/ai/tiltguard | moodInput, sessionData, performanceTrend | Status + intervention if needed |
| ClockAI | POST /api/ai/clock | gameState, score, timeRemaining, titleId | Situational decision recommendation |
| FilmAI | POST /api/ai/film | replayUrl, titleId | Structured breakdown + 3 fixes |
| LoopAI | POST /api/ai/loop | recommendation, followed, outcome, sessionId | Model updates + what changed |
| ConfidenceAI | POST /api/ai/confidence | recommendation, dataSource, sampleSize | Confidence % + risk + evidence |
| NarrativeEngine | POST /api/ai/narrative | sessionHistory, improvements, userId | Weekly narrative text |

For each endpoint: replace the static/mock data return with a real Claude API call using the appropriate system prompt. Wire the response into the UI component that currently displays the mock data.

## D4 — LoopAI: Real Learning Loop

LoopAI implementation

TRIGGER: After every session ends (user clicks "End Session" or logs a match result), call POST /api/ai/loop

INPUT: { sessionId, recommendationId, wasFollowed, gameResult, performanceMetrics }

CLAUDE CALL: Analyze what happened vs. what was recommended. Determine: was the recommendation correct? If followed and lost — was it bad advice or bad execution? If ignored and won — what does that tell us about PlayerTwin accuracy?

OUTPUTS: { playerTwinUpdates, gameplanAIUpdates, drillBotUpdates, confidenceAIUpdates, impactRankUpdates }

DATABASE WRITES: Update relevant records based on LoopAI outputs — player_twins, priorities, recommendations tables

TRUTH ENGINE CHECK: After updating, Truth Engine validates that new accuracy metrics are within acceptable bounds — flag if an agent is degrading

UI FEEDBACK: LoopAI debrief modal shows player what was updated in plain language

## D5 — PlayerTwin: Real Learning

PlayerTwin real implementation

On each session end: analyze player decisions, call patterns, and outcomes via Claude API

Update player_twins table with new tendency data — weighted average with existing data (new data 20%, existing 80% to prevent overcorrection)

Execution ceiling: track performance in normal conditions vs. pressure conditions separately

Coverage recognition: tag each coverage shown and whether player correctly identified it

Panic patterns: detect when player abandons their scheme under pressure (changes play call category in stressful situations)

Accuracy score: how close is the twin's prediction to actual behavior — update after every 5 sessions

PlayerTwin Viewer in Settings reads directly from player_twins table — always current

BRANCH: ai-feature/real-ai-backend

COMMIT per agent: "feat(ai): wire [AgentName] to real Claude API — replace mock data"

# PHASE E — Business Layer (Pre-Launch Requirements)

REQUIRED before any real user can sign up or pay. Do not launch without completing this phase.

## E1 — Real Authentication

Auth implementation requirements

INSTALL: NextAuth.js with Prisma adapter

PROVIDERS: Email/password (bcrypt hashed), Google OAuth, Discord OAuth (popular with gamers), optional PSN and Xbox Social login

FLOWS: Sign up, sign in, forgot password, reset password, email verification, account deletion

SESSION: JWT with 30-day expiry. Refresh token rotation.

MIDDLEWARE: Protect all /dashboard/* routes — redirect to /login if not authenticated

USER DATA ISOLATION: Every database query MUST filter by authenticated userId — no user can ever see another user's data

REPLACE PLACEHOLDER: "ForgePlayer01" and "player@esportsforge.gg" replaced with real user data everywhere in the UI

## E2 — Stripe Payment Integration

Payment implementation requirements

PRODUCTS: Create in Stripe Dashboard — Free ($0), Competitive ($19.99/mo), Elite ($49.99/mo), Team ($149.99/mo)

CHECKOUT: Stripe Checkout session for upgrades — redirect to Stripe hosted page, return to /settings/subscription on success

WEBHOOKS: Handle payment_intent.succeeded, subscription.updated, subscription.deleted, invoice.payment_failed

TIER ENFORCEMENT: On every page load, verify user tier from database (not just localStorage). Tier changes propagate immediately.

BILLING PORTAL: Stripe Customer Portal for invoice history, payment method update, and cancellation

TRIAL: 7-day free trial of Competitive tier for new users — no credit card required

UPGRADE MODAL: When user clicks locked title — show upgrade modal with Stripe Checkout integration

## E3 — Error States & Loading States (All Pages)

Error and loading state requirements

LOADING SKELETONS: Every data-dependent section needs a skeleton loader while data fetches. Use existing card shapes as skeleton templates. Animate with subtle pulse.

ERROR BOUNDARIES: Wrap every major page section in an error boundary. Error state shows: icon, "Something went wrong", retry button, and does NOT crash the whole page.

EMPTY STATES: Every list, grid, and chart needs an empty state for when no data exists — icon, headline, and CTA. Dashboard empty state for new titles. Opponent list empty state for new users.

OFFLINE STATE: If API is unreachable, show a global banner: "EsportsForge is having trouble connecting. Using cached data." — do not show errors per-component.

VOICEFORGE OFFLINE: When VoiceForge is unavailable, mic button shows muted state with tooltip — no console errors.

VISIONAUDIOFORGE OFFLINE: Vision icon shows offline state — film room shows "Service temporarily unavailable" — no crash.

AI TIMEOUT: If Claude API call takes > 10 seconds, show "ForgeCore is thinking..." with a spinner. After 30 seconds, show cached or mock data with label.

## E4 — Legal Pages

Legal pages to build

CREATE: app/legal/terms/page.tsx — Terms of Service covering: user accounts, subscription terms, acceptable use, IP ownership, disclaimers

CREATE: app/legal/privacy/page.tsx — Privacy Policy covering: data collected, how used, third parties (Anthropic API, Stripe), GDPR rights, data deletion

CREATE: app/legal/responsible-gambling/page.tsx — Responsible Gambling policy for Video Poker module: session limits, self-exclusion, problem gambling resources

FOOTER: Add links to all legal pages in app footer (build a footer component if one does not exist)

SIGN-UP CONSENT: Checkbox on signup: "I agree to the Terms of Service and Privacy Policy" — required to proceed

## E5 — Production Build & Performance

Production optimization requirements

NEXT.JS CONFIG: Enable image optimization, set output to standalone, configure CSP headers, enable compression

CODE SPLITTING: Verify each route only loads its own components. Lazy load heavy components (charts, FilmAI, voice components).

API CACHING: Redis cache for all Claude API responses (5 min TTL), database query results (1 min TTL), static meta data (24 hr TTL)

CDN: Configure CloudFront or Vercel Edge for static assets — images, fonts, CSS

DATABASE: Add indexes on: sessions(userId, titleId, createdAt), opponents(userId, titleId), priorities(userId, titleId, rank)

ENVIRONMENT: Confirm all .env variables are set in production environment. Never commit .env to git.

HEALTH CHECK: Add /api/health endpoint returning { status, db, voiceforge, visionaudio, claudeApi } — all service connections

RUN: npm run build — fix ALL TypeScript errors and build warnings before considering production ready

BRANCH: ai-feature/production-build

COMMIT: "chore(prod): production build config, error states, legal pages, performance optimization"

# Title-Specific Data: All 11 Titles

Every title must have its own agent data, priorities, drills, and empty states. Currently only Madden/CFB have real content. Fix all 9 remaining titles.

| Title | #1 Priority | #2 Priority | #3 Priority | First Install Package |
| --- | --- | --- | --- | --- |
| NBA 2K26 | Shot Timing Consistency | Pick & Roll Defense | Dribble Package Mastery | Base Half-Court Offense |
| EA FC 26 | Manual Defending Discipline | Skill Move Efficiency | Tactical Switching Speed | Base 4-3-3 Formation |
| MLB 26 | Pitch Recognition Speed | Zone Discipline | Breaking Ball Timing | Base Pitch Sequencing |
| Warzone | First Bullet Accuracy | Zone Rotation Timing | Loadout Optimization | Base Loadout Package |
| Fortnite | Edit Speed Consistency | Zone Rotation Discipline | Box Fight Decision Speed | Base Box Fight Package |
| UFC 5 | Stamina Economy | Takedown Defense Timing | Combo EV Discipline | Base Striking Package |
| PGA 2K25 | Swing Tempo Consistency | Putting Read Accuracy | Wind Adjustment | Base Course Management |
| Undisputed | Punch Economy Discipline | Footwork Efficiency | Guard Break Timing | Base Combo Package |
| Video Poker | Strategy Deviation Rate | Session Discipline | Pay Table Selection | Jacks or Better Perfect Strategy |

For each title: create mock data that matches the above, wire it to the title context switch so Dashboard, Gameplan, Drills, and Analytics all show title-specific content when that title is active. Verify with the 5-step switch test from the previous title-context prompt.

# New Features: Add These to the Platform

These were not in the original blueprint but emerge naturally from the platform and will significantly increase engagement and competitive advantage.

| Feature | What it does | Where it lives | Priority |
| --- | --- | --- | --- |
| Community Hub | Anonymous meta reports — most-used plays, most-countered schemes, top archetypes. Powered by community data network. | New sidebar page + Analytics tab | High |
| Rival Tracker | Dedicated rival management — head-to-head records, dossier depth, next predicted encounter, threat ranking. | New page or Opponents section | High |
| BenchmarkAI Leaderboard | Platform-wide ranking by title and by skill dimension. Opt-in. Shows player position and gap to next tier. | Analytics page section | Medium |
| Coach Portal | Coach-facing dashboard to review PlayerTwin data, assign drills, push gameplans. Team tier only. | Separate /coach route | Medium |
| Mobile PWA | Progressive Web App for mobile — Kill Sheet review, meta alerts, TournaOps notes between rounds. No app store needed. | PWA config on existing Next.js | Medium |
| ForgeCore Proactive Alerts | ForgeCore pushes unsolicited insights — detects a pattern and surfaces it before player asks. "I noticed your red zone win rate dropped 18% this week." | Notification system + Dashboard | High |
| Replay Auto-Import | For titles that support replay files — auto-detect and prompt user to analyze after every session ends. | VisionAudioForge + Analytics | High |
| Anti-Meta Lab UI | Dedicated interface to build anti-meta and anti-anti-meta packages. Shows what is countering your current system. | New section in Gameplan | Medium |

# Execution Rules — How to Build This

Git workflow rules

Always create a feature branch before starting: git checkout -b ai-feature/[feature-name]

Commit after every completed feature — never accumulate uncommitted work across multiple features

Commit format: "feat([scope]): [what was built] — [agent or system responsible]"

Use parallel git worktrees ONLY for independent features with no shared component dependencies

Merge to main ONLY after the feature is fully working — not half-built

Always end commits with: git add -A && git commit -m "[message]" && git push origin [branch]

Claude Code session rules

Start each session with: /login to refresh tokens. Check for 401 errors before beginning work.

Use --dangerously-skip-permissions to avoid diff approval bottlenecks on large builds

Run npm run build after completing each phase to catch TypeScript errors early

Never leave a page in a broken state when ending a session — always commit a working state

If rate limited (429 error): stop current worktree, switch to a different feature branch, resume the original after 10 minutes

Quality gates — do not advance until passed

Phase A complete: All 8 new pages/features exist and are navigable without errors

Phase B complete: All Settings tabs have real content and Identity Engine data flows to recommendations

Phase C complete: All 39 page enhancements from the audit table are implemented and visible

Phase D complete: Zero mock data remaining — all intelligence is powered by real Claude API calls

Phase E complete: npm run build passes with zero errors. Real auth works. Stripe checkout flows end-to-end.

EsportsForge — Built to Win.

Complete this prompt and the platform is production-ready.

Green Companies LLC — Confidential